**Group 08**

**Second sprint review**

During the second sprint, there were noticeable changes from the previous sprint. Most of the issues that were faced during the first sprint were not present in the second. For example, less people were tardy in this sprint. The implementation of the rule that whoever comes late needs to treat everyone to snacks worked in most cases. There was noticeably more communication as well, so everyone knew more of what was going on and what everyone else was doing. Throughout the whole sprint everyone had at least something to do. Finally, in the second sprint, possibly due to the changes made, we were able to finish almost everything we intended to finish unlike the first where a lot of what we planned to implement were left undone which needed to be finished in the second sprint. We would say we had a more realistic ambition of what needed to be done in this sprint.

However, there were a few things that went wrong. Reardless of the increase in communication, there was still a slight problem that occured due to miscommunication. On the day of the presentation, in order to improve some code, we managed to revert code that wasnt meant to be reverted, including code which needed to be, which caused problems for the working implementation. But we managed to fix it on time before the presentation. Additionally, one particular day only one member of the group was present. It was during the exam day, so most people decided to stay at home and study. This is something we would strongly like to discourage and not let happen again in the future.

If there is anything we would further like to improve, it would be less tardiness from the group members. Even though it is a lot better than the first sprint we believe the group would be much more productive if everyone managed to come on time for the rest of the sprints.